Summary : Identify which test cases to automate (high priority/repeatedly run)-> Estimate the effort (complexiety,stability) -> Test Design (Resuable scripts) -> CI Intergration

Real-time summary of the in-sprint automation process :It begins during the sprint planning meeting. We identify which test cases for the new features can be automated, usually focusing on high-priority tests like login scenarios, payment flow, or any repetitive tests that would benefit us long-term. For example, if we’re working on a login feature, we’d automate tests like valid and invalid logins or session expiration. These are the tests that will provide the most value, especially when we need to run them repeatedly in future sprints.

Once we have the test cases, we estimate the effort involved, just like we would for any other task in the sprint. This is where collaboration with developers is important because we need to balance automation tasks with the actual feature development, making sure that automating tests doesn’t block progress. After that, we move into test design.

In test design, we select the specific scenarios for automation and make sure we’re designing them in a way that will be easy to maintain in the future. For example, we use frameworks like Selenium and if we’re automating the login tests, we’ll set up reusable scripts that test both the positive and negative flows. We also think about test data—using mock data where needed—and ensuring that the tests are stable, so they won’t break easily in future sprints.

Now, as the feature development is happening, the automation engineer will start writing the test scripts. This is where we also integrate the tests into the CI/CD pipeline. So every time a developer commits code, the automated tests run, checking for any regressions or issues. For instance, as the login feature is being developed, the automation engineer is writing Selenium scripts to test the login functionality, ensuring that the user is redirected correctly, the error messages are shown for invalid credentials, and so on. These tests are integrated into the CI system, so they run automatically after each code push.

During daily standups, we will update the team on the status of the automated tests. If there are any failures, like the tests failing after a code change, we immediately communicate that on Slack or raise a Jira issue for the developer to investigate and fix. This helps prevent issues from piling up or causing delays.

Finally, at the end of the sprint, during the Sprint Review and Retrospective, we look at how the automation went. We discuss the coverage of automated tests, whether we missed anything, or if there are any improvements we can make for the next sprint. This ensures we keep evolving our automation practices and making them more efficient as we move forward."